# Quarterly Research Report

## Summary

This report summarizes the progress of the AI project during the third quarter. The team completed the data pipeline, ran the first AI evaluation and started recruiting for the user study.

Overall, the project is on schedule, although the budget for compute was exceeded by roughly 12%.

## Methods

### Data collection

We collected 4,200 documents from three partner organizations. Each document was anonymised before it entered the AI pipeline.

- Partner A supplied legal contracts.

- Partner B supplied technical manuals.

- Partner C supplied internal memos.

### Evaluation

The AI model was evaluated on a held-out test set of 500 documents. We report precision, recall and the F1 score.

| Metric | Value |
| --- | --- |
| Precision | 0.81 |
| Recall | 0.74 |
| F1 | 0.77 |

## Results

The AI system performed best on technical manuals and worst on internal memos, which tend to be short, informal and full of jargon. Errors were mostly caused by abbreviations that the AI model had not seen during training.

## Next steps

- Extend the training data with more informal text.

- Run the user study with 24 participants.

- Prepare the final report for the funding agency.